Planning Poker Topics

Requirements Gathering

Setting up Django: 2

Creating the Use Case Diagrams and Burndown Charts: 3

Project Design (Designing a layout for all pages as well as picking a general color scheme for consistency) : 1

Creating a Login/Account Creation Page: 1.5

Login Validation: 3

Bank Account Page (Shows current balance and allows users to add more money to their account): 2

Database Setup: 5

Creating the Player Specific Pages (Showing their Score, what hole they are on): 3

Creating the Manager Specific Pages (Verifying a Sponsor/Drinkmeister, Scheduling Tournaments, Modifying the Drink Menu): 4

Creating Sponsor Specific Pages (Amount of money they are providing, Selecting which Tournament they want to sponsor i.e. Monday’s Tournament or Thursday’s Tournament): 2.5

Creating the Drink Ordering Page (Shows menu and allows users to order drinks): 3

Creating the Drinkmeister Specific Pages (Current Orders, Finished Orders, Drink Recipes): 3

Setting up the Payment System (The money gets paid to the manager’s account. Prize money gets paid to the player account, The money from ordering/sponsoring gets subtracted out of accounts): 4

Total: 34 Hours